Sandbox Innovation Plan Template

# Joint Solution/ Design Basics

Please fill out all entries marked with [*]

| Design Win/Joint Solution Title * | Intelligent Document Workflow Automation Knowledge Retrieval Platform |
| --- | --- |
| APN Partner Name * | DocuFlow Systems |
| APN Partner Contact Name * | TODO |
| APN Partner Contact Title * | TODO |
| APN Partner Contact Email Address * | TODO |
| AWS (Partner Development Manager) PDM * | TODO |
| AWS Solutions Architect (SA) * | TODO |

# Joint Solution/ Design Win Details

Please fill out all entries marked with [*]

| If this is features update of existing joint-solution, please input following: |  |
| --- | --- |
| Feature(s) Description * |  |
| Target Customer Profile * |  |
| Target Customer Pain Points * |  |
| Prospect Customer Opportunity |  |
| Plan Date of Marketplace Publish or Update |  |
| If this is a new joint-solution, please input solution information as following: |  |
| Design Win/Joint Solution Description * | Executive Summary This proposal delivers an event-driven document workflow automation and knowledge retrieval platform deployed in the Singapore AWS Region. The platform ingests high document volumes, applies OCR and NLP enrichment, persists searchable metadata, and exposes secure APIs for integration with enterprise applications. By combining serverless processing, scalable storage, and managed search, organizations can reduce manual handling, improve turnaround time, and access institutional knowledge faster. The design is modular and reusable across legal, consulting, and operations teams, enabling phased enterprise-wide rollout. |
| Key Features List and Description * | • Event-driven ingestion and processing pipeline for unstructured enterprise documents • OCR extraction with Amazon Textract for structured field capture at scale • NLP enrichment using Amazon Comprehend for entity extraction and classification • Serverless orchestration with AWS Lambda for elastic workflow execution • API-based integration layer using Amazon API Gateway for internal systems • Metadata indexing in Amazon DynamoDB for low-latency lookups • Full-text search and relevance retrieval powered by Amazon OpenSearch Service • Centralized observability with Amazon CloudWatch dashboards and alarms |
| Solution Type (Infra, Horizontal, or Vertical) * | Horizontal - Enterprise Productivity Knowledge Automation Platform |
| Target Customer Profile * | Enterprises, legal firms, consulting organizations, and operations teams |
| Target Customer Pain Points * | Organizations struggle with fragmented document workflows, manual processing, and difficulty retrieving relevant information from large volumes of unstructured data, leading to inefficiencies, delays, and knowledge silos. |
| Prospect Customer Opportunity |  |
| Plan Date of Marketplace Publish |  |
| Business justification and funding details |  |
| Business Justification (Why should AWS fund this?) * | This initiative creates a repeatable and scalable automation blueprint for document-heavy organizations that need faster processing and trusted knowledge retrieval. AWS funding accelerates delivery of a production-grade reference implementation with measurable operational gains, reduced manual effort, and improved knowledge accessibility across teams. The resulting platform strengthens partner co-sell readiness and supports expansion into additional enterprise workflows. |
| Requested Funding from AWS (USD) * | USD 85,000 |
| APN Partner co-fund Investment (USD) * | USD 55,000 |
| Total Cost of Work (USD) * = AWS Funding + APN Partner Investment | USD 140,000 |
| Simple Monthly Calculator Link / Excel Calculator (during solution development period) | https://calculator.aws/#/estimate?id=c7d4a7f484d63653d37d2723fea50b92f60e6b55 |
| Expected Start Date (MM/DD/YYYY) * | 2027-03-01 |
| Expected End Date (MM/DD/YYYY) * | 2027-08-31 |
| Expected Production Date (MM/DD/YYYY) * | 2027-10-01 |
| Public reference if project successful? * | No |
| Case study potential if project successful? * | Yes |
| Additional information to be considered | N/A |

# Design Win/ Joint Solution Development Plan

Please fill out all entries marked with [*]

| Activity (bulleted list) | Man days | Delivery date |
| --- | --- | --- |
| Discovery Requirements alignment, document flow mapping, target architecture definition, and security baseline planning. | 12 | 2027-03-31 |
| Foundation Landing zone setup, core data/storage services provisioning, and baseline API and observability enablement. | 14 | 2027-04-30 |
| Core Build Implement OCR/NLP workflow pipelines, metadata index, search integration, and enterprise API integration patterns. | 24 | 2027-07-15 |
| Delivery System validation, performance tuning, operational handover, and release readiness for production rollout. | 10 | 2027-08-31 |

# Solution Architecture / Architectural Diagram

Please attach the architecture diagram, and describe the deployment architecture on AWS, so that we can know how you want to deploy and why you need to utilize these resources.

Architecture Overview
Enterprise sources upload documents to Amazon S3. Upload events invoke AWS Lambda workflows that orchestrate OCR via Amazon Textract and NLP enrichment via Amazon Comprehend. Extracted metadata is stored in Amazon DynamoDB, while indexed searchable content is written to Amazon OpenSearch Service. Amazon API Gateway exposes secure integration endpoints for enterprise applications, and Amazon CloudWatch provides centralized logs, metrics, dashboards, and alarms for operations.